🔨

PARTNERS

11-Day Build Sprint

Feb 22 → Mar 4, 2026  ·  Yahya Kossor  ·  ECE Paris MSc AI

"Find someone to build with. No pitch decks. No equity. Just builders."

| 11 days | 3 phases | 50/50 Partners / Internship | A Polished > Feature-rich |
| --- | --- | --- | --- |

|  | Your 11-Day Blueprint Phase 1 (Feb 22–24) → REBUILD 3 days · Strip old vision, rebuild with right soul Phase 2 (Feb 25–28) → BUILD 4 days · 3 core features, polished perfectly Phase 3 (Mar 1–4) → LAUNCH 4 days · Ship it, get users, internship sprint Rule #1: One feature done perfectly > three features done roughly Rule #2: Ship something every single day — even tiny Rule #3: Every internship message mentions Partners with a live link Rule #4: Morning = Partners · Afternoon = Internship outreach (no job boards) |
| --- | --- |

📅  FULL WEEK OVERVIEW

| Day | Date | 🔨 Partners | 💼 Internship |
| --- | --- | --- | --- |
| SAT | Feb 22 | Rebuild: reframe copy + new profile schema | Research 20 target companies |
| SUN | Feb 23 | Rebuild: new matching prompt + vision alignment | Find hiring managers on LinkedIn |
| MON | Feb 24 | Deploy: live URL on Railway + Vercel | Send 15 ECE alumni connection requests |
| TUE | Feb 25 | Feature 1: Builder Profile Card (polished) | Email 5 researchers (INRIA/CEA/Télécom) |
| WED | Feb 26 | Feature 2: Building Status + Interests | Message 5 hiring managers directly |
| THU | Feb 27 | Feature 3: Casual Discovery Feed | Follow up all outreach from Tue/Wed |
| FRI | Feb 28 | Polish day — fix everything, no new features | Apply to 5 AI startups (Welcome to the Jungle) |
| SAT | Mar 1 | Launch: post everywhere, get first 50 users | LinkedIn post mentioning Partners |
| SUN | Mar 2 | Fix bugs from launch feedback | Follow up with anyone who responded |
| MON | Mar 3 | Add: 'builders near you' + shareable card | 5 more direct LinkedIn messages |
| TUE | Mar 4 | Buffer: finish anything incomplete | Final internship push — 10 messages |

PHASE 1 · REBUILD Feb 22–24 · 3 days · Strip old vision, rebuild with right soul

|  | What 'Rebuild' means — and what it doesn't You have working code: auth, GitHub analysis, matching, demo mode, UI. You do NOT need to rewrite it. You need to give it the right soul. The 3 things that change in Phase 1: 1. All copy/language (co-founder → build partner, synergy → build chemistry) 2. User profile schema (add: interests, building style, availability, open to) 3. AI prompt (professional compatibility → shared vibe + building style) Everything else stays. Same auth, same GitHub API calls, same deployment setup. |
| --- | --- |

SAT Feb 22 REFRAME DAY 🎯 Every word in the app reflects the new vision

🔨  PARTNERS  (3-4h)  ·  Morning

Step 1 — Change every word (2h)

|  | Go through every screen and replace: ❌ 'Find your co-founder' → ✅ 'Find someone to build with' ❌ 'Co-founder matching' → ✅ 'Builder matching' ❌ 'Synergy Score: 94%' → ✅ 'Build Chemistry ⚡' ❌ 'Professional compatibility' → ✅ 'Building vibe' ❌ 'Long-term collaboration' → ✅ 'Make something together' ❌ 'Startup co-founder' → ✅ 'Build partner' ❌ 'Find my co-founder' (button) → ✅ 'Find builders near me' ❌ 'Synergy Engine' → ✅ 'Partners' Also update: README, page title, meta description, any email templates |
| --- | --- |

Step 2 — Add profile fields to your schema (2h)

# backend — update your User model / profile schema # Add these fields to whatever DB/model you use: class BuilderProfile(BaseModel): # Existing (keep as is) github_username: str display_name: str bio: str github_languages: list[str] # NEW — the soul of the new vision building_style: str # 'ships fast' ¦ 'plans first' ¦ 'designs first' ¦ 'figures it out' interests: list[str] # ['AI tools', 'web apps', 'games', 'mobile', 'open source', 'creative'] open_to: list[str] # ['weekend projects', 'hackathons', 'side projects', 'remote collab'] availability: str # 'this weekend' ¦ 'this month' ¦ 'open' ¦ 'busy rn' current_idea: str ¦ None # optional: 'building a X that does Y' — freeform city: str ¦ None # for local matching later

💼  INTERNSHIP  (2-3h)  ·  Afternoon

Research day — build your target list (not applying yet)

- Open a spreadsheet: Company | Role | Hiring Manager Name | LinkedIn URL | Status

- Fill in 20 companies across 4 categories (5 each):

|  | Category 1 — AI Startups Paris: Nabla, Doctrine, Dust, Mistral AI, Hugging Face Category 2 — Scale-ups: Datadog, Qonto, Alan, Contentsquare, Mirakl Category 3 — Research Labs: INRIA Saclay, CEA List, LTCI (Télécom Paris), LISN Category 4 — Consulting AI: Capgemini Data, Wavestone, Accenture AI, Sopra, CGI For each: find the actual ML/Data team lead on LinkedIn — NOT the HR recruiter. This takes time. Do it properly. You'll use this list all week. |
| --- | --- |

|  | ✅ End of Saturday Copy changed everywhere — app speaks the new language New profile schema defined and added to backend 20-company target list built with real hiring manager names |
| --- | --- |

SUN Feb 23 NEW SOUL DAY 🎯 AI matching reflects casual builder vibe, not professional compatibility

🔨  PARTNERS  (3-4h)  ·  Morning

The most important technical change — new matching prompt

# Replace your current matching prompt entirely # This is the heart of the vision change def build_matching_prompt(user: dict, candidates: list[dict]) -> str: return f''' You match builders who want to make things together. Not co-founders. Not professional collaborators. Just people who like building. This builder: - GitHub: {user['github_username']} - Builds: {', '.join(user['interests'])} - Style: {user['building_style']} - Open to: {', '.join(user['open_to'])} - Currently: {user['current_idea'] or 'open to ideas'} - Languages: {', '.join(user['github_languages'][:4])} Rate each candidate for build chemistry (NOT professional fit): {candidates} For each candidate return JSON: {{ github: str, chemistry_score: 0-100, vibe: one of ['🔥 Strong vibe', '✨ Good match', '🤝 Could work'], why: one casual sentence — why would they have fun building together, build_idea: one concrete thing they could make together this weekend }} Be casual. Sound like a friend making an introduction, not a recruiter. Return only valid JSON array. No markdown. '''

Also update your bio generation to match the new voice:

# Bio generation prompt — casual, not corporate def build_bio_prompt(github_data: dict) -> str: return f''' Write a 1-sentence builder bio for this developer. Casual, fun, honest. NOT: 'Experienced full-stack developer with expertise in...' YES: 'Builds AI tools at 2am and ships before coffee' GitHub data: {github_data} One sentence only. No buzzwords. Sound like a real person. '''

💼  INTERNSHIP  (2-3h)  ·  Afternoon

Find hiring managers for all 20 companies

- For each company on your list: find the Data/ML team lead on LinkedIn

- NOT the HR recruiter — the actual engineer/manager who would work with you

- Search: '[Company name]' + 'Data Science Lead' or 'ML Manager' or 'Head of AI'

- Save their LinkedIn URL in your spreadsheet — you'll message them tomorrow

|  | ✅ End of Sunday New matching prompt live — outputs feel casual and human Bio generation sounds like a real person, not a CV All 20 hiring managers found on LinkedIn, ready to message Monday |
| --- | --- |

MON Feb 24 DEPLOY DAY 🎯 App is live at a real URL anyone can visit

🔨  PARTNERS  (3h)  ·  Morning

Get it live — this unlocks everything else

| 09:00 30 min | Get free Gemini API key → aistudio.google.com → switch to gemini-2.5-flash-lite (1000 req/day free) |
| --- | --- |

| 09:30 1h | Deploy backend to Railway.app → connect GitHub repo → add GOOGLE_API_KEY env var → copy URL |
| --- | --- |

| 10:30 1h | Deploy frontend to Vercel → set VITE_API_URL to Railway URL → deploy → test from phone |
| --- | --- |

| 11:30 30 min | Send live URL to 3 friends and ask: 'does this feel like finding a build partner or a co-founder?' |
| --- | --- |

💼  INTERNSHIP  (3h)  ·  Afternoon

First outreach day — ECE alumni (warmest leads first)

| 14:00 1h | Send 15 LinkedIn connection requests to ECE Paris alumni in AI/Data roles |
| --- | --- |

| 15:00 1h | Personalize each request — mention their specific company, not just 'fellow ECE student' |
| --- | --- |

| 16:00 1h | For 5 of them: also send a DM after connecting — don't just wait for them to notice you |
| --- | --- |

|  | LinkedIn message template (personalize each one — takes 3 min per message): 'Bonjour [Name], je suis en MSc 2 IA à l'ECE Paris. J'ai vu votre parcours chez [Company] — très inspirant. Je viens aussi de lancer Partners (partners-xyz.vercel.app), un outil pour connecter des builders qui veulent faire des projets ensemble. Auriez-vous 15 min pour échanger sur votre expérience chez [Company]?' Key: mention Partners every time. It shows initiative and is a natural conversation starter. |
| --- | --- |

|  | ✅ End of Monday App is LIVE — you have a real URL 15 ECE alumni connection requests sent Phase 1 complete — new vision fully implemented |
| --- | --- |

PHASE 2 · BUILD Feb 25–28 · 4 days · 3 features, polished perfectly

|  | Phase 2 Rules You have ONE job in Phase 2: build 3 features and make each one perfect. Not 6 features half-done. Not 10 features rough. Three features, each polished. Feature 1 (Tue Feb 25): Builder Profile Card — your identity on the platform Feature 2 (Wed Feb 26): Building Status + Interests — the heartbeat of the community Feature 3 (Thu Feb 27): Casual Discovery Feed — find builders, not resumes Polish Day (Fri Feb 28): Fix everything — no new features If a feature isn't done in one day, carry it to the next. If you finish early, polish — don't add new features. |
| --- | --- |

TUE Feb 25 FEATURE 1: BUILDER PROFILE CARD 🎯 Every user has a beautiful, shareable builder identity

🔨  PARTNERS  (4h)  ·  Morning + early afternoon

This is the core of Partners — your builder card IS your identity on the platform

// BuilderCard.tsx — the most important component in the app // Should feel like a Spotify artist card, not a LinkedIn profile function BuilderCard({ builder, compact = false }) { return ( <div className='bg-gradient-to-br from-slate-800 to-slate-900 border border-white/10 rounded-2xl p-6 hover:border-white/20 transition-all cursor-pointer'> {/* Header: avatar + name + city */} <div className='flex items-start gap-4 mb-4'> <img src={builder.avatar} className='w-12 h-12 rounded-xl' /> <div> <div className='text-white font-bold text-lg'>{builder.display_name}</div> <div className='text-white/50 text-sm'>@{builder.github_username}</div> {builder.city && <div className='text-white/40 text-xs mt-0.5'>📍 {builder.city}</div>} </div> {/* Availability badge */} <div className={`ml-auto px-3 py-1 rounded-full text-xs font-medium ${builder.availability === 'this weekend' ? 'bg-green-500/20 text-green-400 border border-green-500/30' : 'bg-white/5 text-white/40 border border-white/10'}`}> {builder.availability === 'this weekend' ? '🟢 Building this weekend' : builder.availability === 'this month' ? '🟡 Building this month' : '👀 Open to ideas'} </div> </div> {/* AI-generated casual bio */} <p className='text-white/70 text-sm mb-4 leading-relaxed'>{builder.bio}</p> {/* What they build */} <div className='flex flex-wrap gap-2 mb-4'> {builder.interests.map(i => ( <span className='bg-blue-500/10 text-blue-300 border border-blue-500/20 px-2 py-0.5 rounded-lg text-xs'>{i}</span> ))} </div> {/* Building style */} <div className='text-white/40 text-xs mb-4'> Builds like: <span className='text-white/60'>{builder.building_style}</span> </div> {/* Current idea (if any) */} {builder.current_idea && ( <div className='bg-white/5 rounded-xl p-3 mb-4 border border-white/5'> <div className='text-white/40 text-xs mb-1'>Currently thinking about:</div> <div className='text-white/80 text-sm'>{builder.current_idea}</div> </div> )} {/* Top languages from GitHub */} <div className='flex gap-2'> {builder.github_languages.slice(0,4).map(lang => ( <span className='bg-white/5 text-white/50 px-2 py-0.5 rounded text-xs'>{lang}</span> ))} </div> </div> ); }

💼  INTERNSHIP  (2h)  ·  Afternoon

| 15:00 1h | Email 5 researchers at INRIA / CEA / Télécom Paris labs directly (template below) |
| --- | --- |

| 16:00 1h | Check Monday LinkedIn responses — reply to everyone who accepted within 2 hours |
| --- | --- |

|  | Email subject: 'Stage M2 IA — NLP/LLMs — Yahya Kossor, ECE Paris' 'Bonjour Dr. [Name], je m'intéresse à vos travaux sur [specific topic]. MSc 2 IA ECE Paris, je cherche un stage avril 2026. J'ai aussi lancé Partners (partners-xyz.vercel.app) — un outil pour connecter des builders, construit avec FastAPI + Gemini 3 Pro. Avez-vous une opportunité dans votre équipe? CV ci-joint.' |
| --- | --- |

|  | ✅ End of Tuesday Builder Profile Card is polished and feels great 5 researcher emails sent LinkedIn responses handled same day |
| --- | --- |

WED Feb 26 FEATURE 2: BUILDING STATUS 🎯 The heartbeat — users can say what they're working on right now

🔨  PARTNERS  (4h)

This small feature changes Partners from a directory into a living community

// BuildingStatus component — the most 'alive' part of the app // Like Spotify's 'currently listening' but for builders const STATUS_OPTIONS = [ { id: 'this-weekend', label: '🟢 Building this weekend', desc: 'Come find me' }, { id: 'have-idea', label: '💡 Have an idea', desc: 'Looking for someone to explore it with' }, { id: 'need-help', label: '🔨 Working on something', desc: 'Could use another brain' }, { id: 'open', label: '👀 Just browsing', desc: 'Open to ideas' }, { id: 'busy', label: '😴 Taking a break', desc: 'Back soon' }, ]; // When user picks a status, also ask what they're into building: const INTEREST_OPTIONS = [ 'AI / ML tools', 'Web apps', 'Mobile apps', 'Games', 'Open source', 'Creative / generative', 'Dev tools', 'Anything' ]; // Backend endpoint to update status # @app.patch('/api/me/status') # async def update_status(status: str, current_idea: str ¦ None, interests: list[str]): # # update user record # # this triggers re-matching — status change = fresh matches # return updated_profile // Show on every builder card — updated time matters // 'Building this weekend · updated 2h ago' feels alive // 'Open to ideas · updated 3 months ago' feels dead — hide these in feed

💼  INTERNSHIP  (2h)  ·  Afternoon

| 15:00 1.5h | Message 5 hiring managers directly from your list — not HR, the actual ML team lead |
| --- | --- |

| 16:30 30 min | Update your LinkedIn headline to mention Partners: 'MSc AI @ ECE Paris · Building Partners' |
| --- | --- |

|  | ✅ End of Wednesday Building status works — app feels alive not static 5 hiring manager direct messages sent LinkedIn profile updated to mention Partners |
| --- | --- |

THU Feb 27 FEATURE 3: DISCOVERY FEED 🎯 Find builders casually — like scrolling, not searching

🔨  PARTNERS  (4h)

Not a list of search results. A feed of builders who are active right now.

// Discovery feed — the 'explore' page // Shows builders sorted by: recently active + matching your interests function DiscoveryFeed({ currentUser }) { return ( <div className='max-w-2xl mx-auto px-4 py-8'> {/* Header */} <div className='mb-8'> <h2 className='text-white text-2xl font-bold mb-2'> Builders near you 👋 </h2> <p className='text-white/50 text-sm'> People who want to make things. No pitch decks. </p> </div> {/* Quick filter pills — not heavy search */} <div className='flex gap-2 flex-wrap mb-6'> {['Building now', 'AI tools', 'Web apps', 'Games', 'Open source'].map(f => ( <button className='bg-white/5 hover:bg-white/10 text-white/60 hover:text-white border border-white/10 px-3 py-1 rounded-full text-sm transition-all'> {f} </button> ))} </div> {/* Builder cards */} <div className='space-y-4'> {builders.map(b => <BuilderCard key={b.id} builder={b} />)} </div> {/* AI match at the top — highlighted */} {/* 'Based on what you build, you'd vibe with:' */} </div> ); } # Backend: smart feed endpoint # @app.get('/api/feed') # Sort by: 1) status=active, 2) shared interests, 3) recently updated # Exclude: users inactive >30 days, same user # Return: max 20 builders per page

💼  INTERNSHIP  (2h)  ·  Afternoon

| 15:00 1h | Follow up with EVERYONE you messaged Tuesday and Wednesday — one polite nudge |
| --- | --- |

| 16:00 1h | Book 2 coffee chats with people who responded — 15 min calls, not long emails |
| --- | --- |

|  | ✅ End of Thursday Discovery feed works — builders can find each other casually Follow-ups sent — conversations are moving 2 coffee chats booked for this week |
| --- | --- |

FRI Feb 28 POLISH DAY 🎯 Everything works perfectly — zero rough edges

⚠️  THE RULE TODAY: No new features. Fix only.

The temptation will be to add 'just one more thing'. Resist it.

🔨  PARTNERS  (4h)  ·  Full day

- Test every single flow end-to-end on your phone AND laptop

- Fix: loading states — every button should show a spinner when waiting

- Fix: error messages — should be helpful ('GitHub not found, check spelling') not generic

- Fix: mobile layout — most users will be on phones

- Add: empty states — what shows when there are no matches yet? (don't leave it blank)

- Check: does the copy EVERYWHERE sound casual and human? Read it out loud.

- Add: Vercel Analytics (one line) — you need to know how many visitors tomorrow

💼  INTERNSHIP  (2h)  ·  Afternoon

| 15:00 1h | Apply to 5 AI startups on Welcome to the Jungle — mention Partners in cover letter |
| --- | --- |

| 16:00 30 min | Have your 2 coffee chats today if scheduled |
| --- | --- |

| 16:30 30 min | Write down everything you learned from those conversations |
| --- | --- |

|  | ✅ End of Friday — End of Phase 2 App has zero rough edges you're embarrassed about Works perfectly on mobile 5 startup applications submitted Ready to launch tomorrow |
| --- | --- |

PHASE 3 · LAUNCH Mar 1–4 · 4 days · Ship it, get users, internship sprint

SAT Mar 1 LAUNCH DAY 🎯 50 real people try Partners

🔨  PARTNERS  (3h)  ·  Morning — LAUNCH

Post in this order. Don't do all at once — space them 1h apart for max engagement.

| 09:00 30 min | LinkedIn post (your warmest audience — developers who know you) |
| --- | --- |

| 10:00 30 min | Twitter/X with screenshots — use #BuildInPublic #SideProject #AI |
| --- | --- |

| 11:00 30 min | Reddit: r/hackathons + r/webdev + r/learnprogramming — share your real story |
| --- | --- |

| 11:30 30 min | HackerNews: 'Show HN: Partners – find builders to make things with (not co-founders)' |
| --- | --- |

|  | Your LinkedIn post — use YOUR real story (this is more powerful than any feature list): I went to Paris Innov Hack alone. Found teammates by luck. Had a great time. But I kept thinking: why do I have to rely on luck for this? So I built Partners. Not a co-founder platform. Not a startup tool. Just a place for builders who want to make things with other builders. Weekend projects, hackathons, side projects, or just vibing on an idea. No pitch decks. No equity talks. Built in one week: React, FastAPI, Gemini 3 Pro, GitHub API Try it: [URL] ¦ Code: github.com/21ko/Partners PS: if you have ever shown up to a hackathon alone, this is for you. |
| --- | --- |

💼  INTERNSHIP  (2h)  ·  Afternoon — your LinkedIn post IS internship outreach

- Recruiters WILL see your launch post — it's doing internship work passively

- Reply to every comment on your posts within 1 hour

- Send Partners link to every developer friend personally via WhatsApp/Telegram

- Ask each friend: 'try it and tell me what feels wrong'

|  | ✅ End of Saturday Partners is publicly launched Posted on 4+ platforms First real user feedback coming in 50+ people have visited |
| --- | --- |

SUN Mar 2 FEEDBACK DAY 🎯 Understand what users actually want

🔨  PARTNERS  (3h)

| 10:00 1h | Read every comment, DM, reply from launch. Write down all feedback in one doc. |
| --- | --- |

| 11:00 1h | Fix the top 2 issues users reported — only 2, nothing more |
| --- | --- |

| 12:00 1h | Message 5 people who tried it: 'Got 10 min? Would love to hear your thoughts' |
| --- | --- |

💼  INTERNSHIP  (3h)  ·  Afternoon

| 14:00 1h | Reply to every recruiter/manager who responded this week — same day rule |
| --- | --- |

| 15:00 2h | Send 10 new direct LinkedIn messages to hiring managers from your target list |
| --- | --- |

|  | ✅ End of Sunday You know what users actually want (vs what you assumed) Top 2 bugs fixed 10 new hiring manager messages sent |
| --- | --- |

MON Mar 3 GROW + SHAREABLE 🎯 Add one viral mechanic — builders share their profile card

🔨  PARTNERS  (3h)

The one feature that drives organic growth: shareable builder profile card

// Add a public profile page: partners-xyz.vercel.app/@username // Anyone can view it without logging in // Has a 'Build with me' button that opens a chat/DM // Route: /profile/[username] // Fetches builder data, renders BuilderCard in full-page mode // Meta tags for social sharing (Twitter card, OG image) // In your README and onboarding: 'Share your builder profile' // Users post: 'here's what I build: partners-xyz.vercel.app/@yahya' // Each share = new visitors = potential new users // This is your growth loop: // User shares profile → someone visits → sees it's cool → signs up → shares theirs

💼  INTERNSHIP  (3h)  ·  Afternoon

| 14:00 1h | Coffee chat follow-ups — did you get any warm leads? Push them to next step |
| --- | --- |

| 15:00 2h | 5 more direct applications with personalized cover letters mentioning Partners |
| --- | --- |

|  | ✅ End of Monday Public builder profiles work — shareable URL for everyone Growth loop is in place Internship pipeline has warm leads moving forward |
| --- | --- |

TUE Mar 4 BUFFER + REFLECT 🎯 Finish anything incomplete, plan what's next

🔨  PARTNERS  (2-3h)

- Finish anything that slipped during the week

- Update README with real screenshots and live URL

- Write a short 'building in public' post about what you learned

- Plan Week 2 features based on user feedback (not your assumptions)

💼  INTERNSHIP  (3h)  ·  Final push

- Final 10 LinkedIn messages — most aggressive outreach day

- Follow up with EVERYONE who hasn't responded after 5+ days

- Update your CV with Partners metrics (live URL, users, stack)

- Count: how many conversations started this week? Aim for 15+ active threads

|  | ✅ End of 11 Days — What You Should Have: PRODUCT: Live, polished app with real users Builder profile cards that feel great Building status that makes it feel alive Discovery feed for casual browsing Shareable public profiles (growth loop) METRICS: 50+ users, 100+ visits, 0 crashes INTERNSHIP: 15+ active conversations started 5 researcher emails sent 10+ hiring manager DMs 5 startup applications submitted 2+ coffee chats completed CV LINE: 'Built and launched Partners — platform for builders to find project collaborators. 50+ users in first week. React · FastAPI · Gemini 3 Pro · GitHub API' |
| --- | --- |

The story that gets you the internship:

"I went to a hackathon alone. Found teammates by luck.

I thought there should be a better way. So I built it."

That's Partners. That's you. Now go build it. 🔥